TEST PLAN

Swag Labs – Manual QA Testing

| Application | Swag Labs – saucedemo.com |
| --- | --- |
| Project | TBD-STFB Capstone Project |
| Date | June 11, 2026 |
| Version | 1.0 |
| Prepared by | OSUJI CHIOMA SARAH |

# 1. Project Overview

This Test Plan was prepared by OSUJI CHIOMA SARAH as part of the TBD-STFB Capstone Project. It documents the manual QA testing carried out on Swag Labs (https://www.saucedemo.com), a demo e-commerce application built by Sauce Labs specifically for QA practice. The application contains intentional defects across multiple user accounts, making it a suitable subject for a structured testing exercise.

## 1.1 Objectives

- Explore and document all features, user flows, and business rules of the application

- Design a structured suite of 49 test cases covering all modules and user account types

- Execute all test cases manually and record results

- Identify, document, and classify all defects found with full reproduction steps

- Produce professional QA documentation that reflects real-world software testing practice

## 1.2 Skills Demonstrated

| Skill | Description |
| --- | --- |
| Requirements Analysis | Documented all application features, user flows, business rules, and scope boundaries from scratch |
| Test Planning | Defined scope, approach, entry/exit criteria, risk register, and execution order |
| Test Case Design | Designed 49 structured test cases with preconditions, test steps, test data, and expected results |
| Exploratory Testing | Conducted unscripted testing across all user account types to uncover intentional defects |
| Defect Reporting | Identified and documented 14 defects with severity, priority, reproduction steps, and recommendations |
| Cross-Account Testing | Ran identical scenarios across 5 user account types to isolate and compare account-specific behaviour |
| Documentation | Produced a full QA documentation suite: Requirements Analysis, Test Plan, Test Cases, Defect Report, Test Summary |

# 2. Test Scope

## 2.1 In Scope

The following features and functionality were tested:

- Login and authentication — valid credentials, invalid credentials, locked-out user, empty fields, and session handling

- Logout — session termination and back-button security behaviour

- Product listing — display, images, and all 4 sort options

- Product detail page — content display and navigation

- Shopping cart — adding and removing items, badge accuracy, and persistence across pages

- Checkout flow — all three steps including form validation, order review, and confirmation screen

- Navigation — burger menu (All Items, About, Logout, Reset App State)

- Session expiration — idle timeout redirect behaviour

- Performance — response time comparison between standard_user and performance_glitch_user

- All available test accounts — standard_user, locked_out_user, problem_user, error_user, visual_user

## 2.2 Out of Scope

The following were not tested in this project:

- User registration — no self-registration feature exists in the application

- Password reset or forgot password — not implemented in the application

- Real payment processing — checkout uses a static placeholder only

- Backend or API-level testing — only the UI was tested manually

- Automated testing — all testing was performed manually

- Load or stress testing

# 3. Testing Approach

## 3.1 Testing Types

| Testing Type | Description | Modules Covered |
| --- | --- | --- |
| Functional Testing | Checking that each feature works as documented | Login, Logout, Cart, Checkout, Navigation |
| Negative Testing | Testing what happens when wrong or missing inputs are entered | Login (wrong credentials, empty fields), Checkout (missing form fields) |
| Exploratory Testing | Free-form testing without a script to find unexpected bugs | All modules — especially problem_user, error_user, and visual_user |
| UI / UX Testing | Checking that the interface looks correct and is easy to use | All screens and user accounts |
| Compatibility Testing | Checking behaviour across different browsers and screen sizes | All modules — Chrome, Firefox, Edge, and mobile viewport |
| Security Testing | Checking that sessions are handled safely after logout | Logout flow and session expiration |
| Performance Testing | Comparing how fast the app responds for different user accounts | Login, cart, and checkout — standard_user vs performance_glitch_user |

## 3.2 Techniques Used

- Equivalence Partitioning — grouping valid and invalid inputs to avoid testing the same thing repeatedly

- Boundary Value Analysis — testing form fields at their edge cases such as leaving them empty or using special characters

- Error Guessing — using knowledge of how the app was built to predict where bugs are likely to appear

- End-to-End Flow Testing — running complete user journeys from login all the way through to order confirmation

- Cross-Account Comparison — running the same steps with different user accounts to spot account-specific defects

## 3.3 Test Execution Order

| Order | Module | Reason |
| --- | --- | --- |
| 1 | Login & Logout | Must be confirmed working before any other module can be tested |
| 2 | Product Listing | Core browsing functionality — required for cart and checkout tests to work |
| 3 | Shopping Cart | Depends on product listing working correctly first |
| 4 | Checkout | Depends on cart working correctly first |
| 5 | Navigation | Tested across all modules throughout execution |
| 6 | Session & Security | Requires a full session to be established before testing |
| 7 | Problem User & Error User Flows | Run after standard_user baseline is confirmed so deviations are clear |
| 8 | Performance | Run last to ensure a clean environment for accurate timing |

# 4. Test Environment

| Item | Details |
| --- | --- |
| Application URL | https://www.saucedemo.com |
| Browsers Tested | Google Chrome, Mozilla Firefox, Microsoft Edge |
| Devices / Screen Sizes | Desktop (1920×1080), Laptop (1366×768), Mobile (375×667) |
| Test Accounts | standard_user, locked_out_user, problem_user, error_user, visual_user, performance_glitch_user |
| Password (all accounts) | secret_sauce |
| Defect Tracking | Central Defect Report — Swag Labs QA Project Workbook (Defect Report tab) |
| Test Execution Record | Swag Labs QA Project Workbook (Test Cases tab) |

# 5. Exit Criteria

Testing is considered complete when all of the following conditions have been met:

| # | Criterion | Result |
| --- | --- | --- |
| 1 | All 49 planned test cases have been executed | ✓ All 49 test cases executed |
| 2 | All Critical and High severity defects have been logged with full details | ✓ 8 Critical/High defects logged |
| 3 | A pass rate of at least 70% has been achieved | ✓ 78% pass rate achieved (38/49) |
| 4 | All defect reports include ID, description, steps to reproduce, severity, priority, and status | ✓ 14 defects fully documented |
| 5 | Test Summary Report has been completed | ✓ Complete |
| 6 | Portfolio documentation compiled and published | ✓ Complete |

If a Critical defect blocks further testing of a module, the remaining test cases for that module may be marked as Blocked and re-run if the defect is resolved before submission.

# 6. Defect Summary

A total of 14 defects were found during testing, spread across 4 of the 5 user accounts tested.

| Severity | Count | Accounts Affected | What Was Found |
| --- | --- | --- | --- |
| Critical | 3 | problem_user | Every product card shows the same wrong image. The sort dropdown does not open at all. Typing in the Last Name field during checkout overwrites the First Name field — making it impossible to complete a purchase. |
| High | 5 | problem_user, error_user, visual_user | Cart limited to 3 specific items on two accounts. Sort triggers a browser alert on error_user. Last Name unresponsive in checkout on error_user. Sort results on visual_user change every time. |
| Medium | 4 | visual_user, all users | Layout breaks on smaller screen sizes. Sort dropdown has a narrow clickable area. Session expiry message uses a raw URL path. Reset App State resets badge but buttons don't revert until page reload. |
| Low | 2 | all users | No confirmation message after Reset App State. Order confirmation screen has no order reference number. |
| TOTAL | 14 |  |  |

# 7. Risks and Mitigations

The following risks were identified before and during testing, along with steps taken to reduce their impact:

| Risk | Likelihood | Impact | What Was Done |
| --- | --- | --- | --- |
| Defects on problem_user might be mistaken for environment issues rather than intentional bugs | Medium | High | A full test run with standard_user was completed first. Any deviation seen on problem_user was compared against the standard_user baseline before being logged. |
| The session might expire during a long test run | Low | Low | Session expiration was documented as expected behaviour — not a defect. When it occurred, the tester logged back in and continued. |
| Sort results on visual_user kept changing, making pass/fail hard to determine | High | Medium | The sort test was run multiple times. Each result was recorded separately. Non-deterministic behaviour was logged as a defect. |
| Clicking the About link navigates away from the app entirely | Medium | Low | The browser Back button was used to return. Behaviour confirmed as expected — About links to an external site, which is standard. |